Level 2 Partnering (Abbreviated Agenda)

Montana partnering program		PRIME CONTRACTOR: ____________________________

Job Name: ______________			Contact No. ______________		Date: ____________

Introductions:

Name + Role on Job

Connection Question (such as “How long have you lived or worked in Montana?”)

Team Expectations Roundtable: What do you need from others in the room to accomplish your role? Why?

Response timelines, advanced notice timelines, submittal needs/contact personnel, work culture, team dynamics, understanding different perspectives, work schedule, group updates, how to express concern, etc.

Partnering Through Risk: Open discussion of potential risks for the project. How to mitigate that risk?

Weather, fire/dust mitigation, traveling public, landowners, seasonal constraints, material supply, rural/urban location, permitting, utilities, site materials, understaffing, nightwork, current road condition, submittal timelines.

Communication Plan: What are your preferred ways to communicate with this project team? When?

Weekly meeting, safety meetings, daily/weekly schedule, test results, PI firm, etc.

Issue Resolution Ladder:

| Step | Time | MDT Contact (Position) | MDT Contact (Name) | Prime Contractor Contact (Position) | Prime Contractor Contact (Name) | Phone, email, text, in-person? |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 1 day | Lead Inspector |  | Foreman |  |  |
| 2 | 1 day | Project Manager |  | Superintendent |  |  |
| 3 | 2 days | District Construction or Operations Engineer |  | Construction Manager |  |  |
| 4 | 5 days | Construction Engineer or District Administrator |  | Owner/ General Manager |  |  |

*Time durations and levels can be adjusted by mutual agreement. Resolutions resulting in a change order will follow the designated change order process.

*The contractor may choose to submit a notice of claim once the final level on the ladder has not reached a resolution (see Standard Specification 105.16.1).

____________________________________________________________________________________________________________

For other questions/contact info: https://www.mdt.mt.gov/business/partnering/